OLIST MARKETPLACE ANALYTICS

Growth, Seller Onboarding & Fulfilment

Olist 市场增长、卖家入驻与履约分析

Bilingual Project Master Plan | 双语项目总计划

Updated: 29 July 2026 | 更新日期：2026年7月29日

Status: New flagship confirmed; GA4 work retained as a mini technical case.

状态：新主项目已确认；现有 GA4 工作保留为迷你技术案例。

# 1. 最终决定 / Final Decision

主项目改为 Olist Marketing Funnel + Brazilian E-Commerce 两个官方数据集的联合分析。这个方向比单独做常见的销售 Dashboard 更完整：它把卖家获客、成交、上线销售、配送和评价串成一条业务生命周期。

The flagship project combines Olist’s official Marketing Funnel and Brazilian E-Commerce datasets. It goes beyond a standard sales dashboard by connecting seller acquisition, deal closure, seller activation, order performance, delivery, and reviews.

- 主项目 / Olist Marketplace Growth, Seller Onboarding & Fulfilment Analytics

- 迷你技术案例 / Retain the three completed GA4 BigQuery SQL files to demonstrate nested data and UNNEST

- Python/ML 证明 / Use the existing H-SMOTE FYP; do not force machine learning into Olist version 1

- Excel 准备 / Complete a separate compact Excel interview exercise

真实取舍：Olist 是公开且常见的数据集，所以竞争力不会来自数据集名字，而会来自跨数据集 seller_id 连接、正确的数据粒度、避免 JOIN 重复计算、数据质量验证，以及可执行的商业建议。

Honest trade-off: Olist is public and commonly used. Differentiation must come from the cross-dataset seller_id bridge, correct grains, fan-out prevention, data-quality validation, and actionable recommendations.

# 2. 数据在哪里拿 / Where to Get the Data

只下载以下两个 Olist 官方 Kaggle 数据集。不要使用别人已经清洗、合并或添加特征的版本。

Download only these two official Olist Kaggle datasets. Do not use third-party cleaned, merged, or feature-engineered copies.

## 官方下载入口 / Official Download Pages

1) Brazilian E-Commerce Public Dataset by Olist

2) Marketing Funnel by Olist

| 数据包 / Package | 内容 / Contents | 连接键 / Bridge |
| --- | --- | --- |
| Brazilian E-Commerce | 约100k订单；订单、商品、付款、客户、卖家、配送和评价 | order_id, customer_id, product_id, seller_id |
| Marketing Funnel | 约8k MQL 与842个成交记录；来源、首次联系、成交日期和卖家资料 | mql_id; seller_id links to e-commerce |

## 下载后应有的11个 CSV / Expected 11 CSV Files

| 类别 / Group | CSV 文件 / CSV File | 一行代表什么 / Grain |
| --- | --- | --- |
| E-commerce | olist_orders_dataset.csv | 一张订单 / one order |
| E-commerce | olist_order_items_dataset.csv | 订单中的一个商品行 / one order item |
| E-commerce | olist_order_payments_dataset.csv | 一笔订单付款记录 / one payment record |
| E-commerce | olist_order_reviews_dataset.csv | 一条订单评价 / one review record |
| E-commerce | olist_customers_dataset.csv | 一张订单对应的客户ID / one order-level customer ID |
| E-commerce | olist_products_dataset.csv | 一个商品 / one product |
| E-commerce | olist_sellers_dataset.csv | 一个卖家 / one seller |
| E-commerce | olist_geolocation_dataset.csv | 一个邮编坐标记录 / one postcode coordinate record |
| E-commerce | product_category_name_translation.csv | 一个葡语至英语类别映射 / one category translation |
| Marketing | olist_marketing_qualified_leads_dataset.csv | 一个 MQL / one marketing-qualified lead |
| Marketing | olist_closed_deals_dataset.csv | 一个成功成交的 MQL / one closed MQL deal |

# 3. 项目到底解决什么 / Business Problem

项目目标不是描述所有数据，而是帮助 marketplace 的增长与运营团队判断：哪些获客渠道带来能够真正成交、上线销售，并持续创造高质量订单的卖家？哪些卖家虽然订单高，却有配送延迟或低评分风险？

The project helps marketplace growth and operations teams identify which acquisition channels produce sellers who close, activate, generate valuable orders, and fulfil them reliably—and which high-volume sellers create delivery or review risks.

## 核心问题 / Core Questions

- 各来源带来多少 MQL，成交率是多少？ / How many MQLs and closed deals does each origin produce?

- 从首次联系到成交需要多少天？ / How long does lead-to-close take?

- 成交卖家从 won_date 到第一张订单需要多少天？ / How long does seller activation take from won_date to first sale?

- 哪些来源带来的卖家拥有较高订单量、GMV和客单价？ / Which origins produce sellers with stronger orders, GMV, and AOV?

- 哪些卖家订单高但延迟率高或评分低？ / Which sellers have high volume but high late-delivery rates or low ratings?

- 配送延迟是否伴随较低评分？ / Is late delivery associated with lower review scores?

限制：项目报告关联，不声称营销来源或配送延迟一定造成某个结果。

Limitation: the analysis reports associations and does not claim causal effects.

# 4. 数据流程与技术 / Workflow and Tools

Raw CSV → BigQuery raw tables → SQL profiling → staging views → analytical marts → quality checks → Power BI semantic model → four report pages → README and interview story

原始 CSV → BigQuery 原始表 → SQL 数据检查 → staging 整理层 → 分析数据集市 → 质量检查 → Power BI 语义模型 → 四页报告 → README 与面试表达

| 工具 / Tool | 在项目中的职责 / Responsibility |
| --- | --- |
| BigQuery + GoogleSQL | 载入11张关系表；检查、清洗、JOIN、汇总、建模和验证 |
| Power BI + DAX | 建立星型模型、动态KPI、筛选、drill-through和四页互动报告 |
| Git + GitHub | 保存SQL、数据字典、决策、README与版本历史 |
| Python/pytest（轻量支持） | 可选地自动验证导出表；Python/ML能力主要由H-SMOTE FYP证明 |
| Excel | 独立的面试实务练习，不承担主项目的数据工程 |

## 必须避免的 JOIN 错误 / Critical Join Rule

orders、order_items、payments 和 reviews 不是全部一对一。必须先分别汇总 order_items 和 payments，再连接订单；否则一个订单有多个商品与多笔付款时，GMV或付款金额会被乘大。

Orders, items, payments, and reviews are not all one-to-one. Aggregate items and payments separately before joining to orders; otherwise multi-item and multi-payment orders can multiply GMV or payment value.

# 5. 第一版交付成果 / Version 1 Deliverables

- 固定15个核心 SQL 文件，分成5个阶段 / Exactly 15 core SQL files across five stages

- 4个可供 Power BI 使用的分析 marts / Four Power BI-ready analytical marts

- 2个最终数据质量与对账文件 / Two final data-quality and reconciliation files

- 1个 Power BI .pbix：4个主报告页面 + 1个 drill-through 详情页面 / One Power BI .pbix with four main report pages plus one drill-through detail page

- 双语 README、数据字典、架构和限制说明 / Bilingual README, data dictionary, architecture, and limitations

- 3分钟英文项目介绍与常见面试问答 / A three-minute English walkthrough and common interview Q&A

## 不纳入第一版 / Excluded from Version 1

- 评论文字 NLP / Review-text NLP

- 机器学习、预测或推荐系统 / Machine learning, forecasting, or recommendation systems

- 复杂地理地图 / Complex geospatial mapping

- RFM、churn 与 Streamlit / RFM, churn, and Streamlit

# 6. SQL完整蓝图：固定15个文件 / Exact 15-File SQL Blueprint

SQL 不是15道互不相关的练习，而是一条可追溯的数据管道。每个文件必须有清楚的输入、输出、grain、业务用途和验证方法。

The fifteen SQL files form one traceable pipeline rather than fifteen unrelated exercises. Every file must state its inputs, output grain, business purpose, and validation method.

| # | SQL 文件 / File | 输出粒度 / Output Grain | 用途与SQL重点 / Purpose and SQL Evidence |
| --- | --- | --- | --- |
| 1 | 00_source_profiling/01_table_inventory.sql | 每张来源表一行 / one row per source table | COUNT、COUNT DISTINCT、MIN/MAX、UNION ALL；记录11表行数、日期范围和候选键 |
| 2 | 00_source_profiling/02_source_quality_and_keys.sql | 每项检查一行 / one row per quality check | CTE、HAVING、NOT EXISTS；检查空值、重复主键、孤儿外键、未知状态和异常日期 |
| 3 | 01_staging/01_stg_orders.sql | 一张订单 / one order | 清理时间字段；LEFT JOIN customers；CASE、COALESCE、DATE_DIFF；建立 delivered、late、cancelled flags |
| 4 | 01_staging/02_stg_order_items.sql | 一个订单商品 / one order item | JOIN products、category translation、sellers；建立 item_value、freight_value 与商品类别 |
| 5 | 01_staging/03_stg_order_payments.sql | 一张订单 / one order | 先按 order_id GROUP BY；SUM payment_value、付款次数、分期与付款类型，避免JOIN放大 |
| 6 | 01_staging/04_stg_marketing_funnel.sql | 一个MQL / one MQL | MQL LEFT JOIN closed deals；保留未成交 leads；deal flag、lead-to-close days 与 seller_id |
| 7 | 02_marts/01_mart_orders.sql | 一张订单 / one order | 多个CTE先汇总 items/payments；ROW_NUMBER 处理多评价；整合订单、配送、付款、评价和客户地区 |
| 8 | 02_marts/02_mart_order_seller.sql | 订单×卖家 / one order-seller | 按 order_id + seller_id 汇总商品金额、运费与件数；为卖家表现分析提供安全grain |
| 9 | 02_marts/03_mart_marketing_funnel.sql | 一个MQL / one MQL | 输出来源、首次联系、成交、成交天数与卖家ID，供Power BI漏斗使用 |
| 10 | 02_marts/04_mart_seller_lifecycle.sql | 一个成交卖家 / one closed seller | funnel JOIN seller首单与表现；MIN、DATE_DIFF；activation flag、days-to-first-sale、累计GMV |
| 11 | 03_analysis/01_acquisition_channel_quality.sql | 月份×来源 / month-origin | 条件聚合、SAFE_DIVIDE、LAG；比较MQL、成交、激活卖家与月度变化 |
| 12 | 03_analysis/02_seller_activation_performance.sql | 一个卖家 / one seller | RANK或NTILE；找出快速激活、高GMV、延迟率高或低评分的卖家 |
| 13 | 03_analysis/03_delivery_review_analysis.sql | 分析群组 / analytical segment | CASE、AVG、COUNTIF、SAFE_DIVIDE；比较准时与延迟订单的配送时间和评分，只报告关联 |
| 14 | 04_quality_checks/01_join_fanout_reconciliation.sql | 每项对账一行 / one row per reconciliation | 比较JOIN前后行数、distinct orders、GMV和付款值；所有意外差异必须解释 |
| 15 | 04_quality_checks/02_final_kpi_validation.sql | 每个KPI一行 / one row per KPI | raw→staging→mart→Power BI数字核对；输出pass/fail与差异，作为发布闸门 |

## 五个阶段的完成条件 / Stage Exit Criteria

| 阶段 / Stage | 文件数 / Files | 完成条件 / Exit Criterion |
| --- | --- | --- |
| 00 Source Profiling | 2 | 能解释11张表、候选键、关系、空值与重要质量问题 |
| 01 Staging | 4 | 字段类型、日期、flags与基础关系稳定；不改变原始含义 |
| 02 Marts | 4 | 每张mart只有一个明确grain，JOIN不会放大金额或订单 |
| 03 Analysis | 3 | 回答增长、卖家激活、履约与评价三个核心业务问题 |
| 04 Quality Checks | 2 | 所有关键KPI可从raw追溯；未通过检查不得进入Power BI |

# 7. SQL要做到多深 / Required SQL Depth

| 层级 / Level | 必须展示 / Required Evidence | 在本项目哪里出现 / Where It Appears |
| --- | --- | --- |
| 基础 | SELECT、WHERE、GROUP BY、ORDER BY、aliases、COUNT DISTINCT | profiling、staging、所有分析 |
| 中级 | CTE、CASE WHEN、COALESCE、CAST、日期函数、条件聚合、SAFE_DIVIDE | staging、marts、business analysis |
| JOIN | INNER JOIN、LEFT JOIN、聚合后再JOIN、anti-join/NOT EXISTS、cardinality说明 | items、orders、funnel、seller lifecycle、quality checks |
| 进阶 | ROW_NUMBER、LAG、RANK/NTILE、多个CTE、分层marts | review去重、月度变化、卖家排序 |
| 质量 | 重复键、孤儿键、行数对账、金额对账、pass/fail发布闸门 | 两个profiling文件与两个quality文件 |

## JOIN使用规则 / JOIN Rules

- LEFT JOIN 是主要连接：保留所有订单或所有MQL，即使右表没有匹配 / Use LEFT JOIN to preserve every order or MQL when the right-side record may be missing

- INNER JOIN 只在业务上要求必须匹配时使用 / Use INNER JOIN only when a matched record is required by the business grain

- 一对多表必须先汇总到目标grain再连接 / Aggregate one-to-many tables to the target grain before joining

- 每次JOIN前写出左表grain、右表grain和预期cardinality / State the left grain, right grain, and expected cardinality before every join

- 用NOT EXISTS检查孤儿外键；用JOIN前后COUNT与SUM检查fan-out / Use NOT EXISTS for orphan keys and compare counts and sums before and after joins

- 不会为了显得高级而强行使用RIGHT、FULL、CROSS或SELF JOIN / Do not force RIGHT, FULL, CROSS, or SELF JOIN when the business problem does not require them

## 金额术语必须准确 / Correct Financial Terminology

Olist 数据包含商品价格、运费和付款金额，但没有Olist佣金、成本或利润。因此项目使用 GMV / Item Sales Value、Payment Value 和 Freight Value；不能把这些直接称为Olist公司的revenue或profit。

The dataset contains item prices, freight, and payment values but not Olist commissions, costs, or profit. Use GMV / Item Sales Value, Payment Value, and Freight Value; do not present them as Olist company revenue or profit.

# 8. Power BI完整规格 / Power BI Scope and Depth

最终只建立一个专业的 .pbix 报告，不用页面数量堆砌。范围固定为4个主报告页面加1个隐藏的drill-through详情页面。发布到Power BI Service后，可选建立1个真正的单页dashboard；Desktop中的多页面成品技术上叫report。

Build one professional .pbix report: four main pages plus one hidden drill-through detail page. If Power BI Service is available, optionally create one true single-page dashboard. The multi-page Desktop deliverable is technically a report.

## 数据模型 / Semantic Model

| 模型表 / Model Table | Grain | 来源 / Source | 职责与关系 / Role and Relationships |
| --- | --- | --- | --- |
| FactOrders | 一张订单 | mart_orders | 订单、配送、评价、客户地区；连接DimDate |
| FactOrderSeller | 订单×卖家 | mart_order_seller | 卖家订单、GMV与运费；连接DimDate和DimSeller |
| FactMQL | 一个MQL | mart_marketing_funnel | 来源、成交与lead-to-close；连接DimDate和DimOrigin |
| DimSeller | 一个成交卖家 | mart_seller_lifecycle | 来源、成交日、首单日、activation；过滤FactOrderSeller |
| DimDate | 一天 | DAX日期表 | 连续日期、月、季度、年份；支持趋势与time intelligence |
| DimOrigin | 一个来源渠道 | FactMQL去重 | 统一渠道名称；过滤FactMQL并通过DimSeller解释卖家来源 |

模型必须是一对多、单向筛选为主。禁止直接把11张raw CSV全部互相连接。每个关系都要检查cardinality，不允许many-to-many关系被静默接受。

Use primarily one-to-many, single-direction relationships. Do not connect all eleven raw CSV files directly. Validate every relationship cardinality and do not silently accept many-to-many relationships.

## 4个主页面 + 1个详情页 / Four Main Pages + One Detail Page

| 页面 / Page | 核心问题 / Main Question | 主要内容 / Required Visuals and Interactions |
| --- | --- | --- |
| 1. Executive Overview | 平台整体表现怎样？ | KPI cards：Orders、GMV、AOV、Active Sellers、On-Time Rate、Avg Review；月度趋势；状态分布；关键结论 |
| 2. Acquisition Funnel | 哪些来源带来成交并激活的卖家？ | MQL→Closed Deal→Activated Seller漏斗；origin close rate；lead-to-close与activation days；日期与origin slicers |
| 3. Seller Performance | 哪些卖家创造价值，哪些存在风险？ | GMV/订单排名；GMV vs late-rate scatter；activation cohort；条件格式风险表；点击进入seller drill-through |
| 4. Fulfilment & CX | 配送表现如何影响客户体验？ | On-time/late rate、delivery days、freight-to-GMV、review score；按州和状态比较；只报告association |
| 5. Seller Detail | 单个卖家的完整情况是什么？ | 隐藏drill-through页；卖家KPI、月度GMV、订单状态、配送与评分；返回按钮 |

## DAX深度：约18个核心Measures / DAX Depth: About 18 Core Measures

| 类别 / Group | 核心 Measures / Core Measures |
| --- | --- |
| Growth Funnel | Total MQLs; Closed Deals; Close Rate; Median Lead-to-Close Days; Activated Sellers; Activation Rate; Median Days to First Sale |
| Commercial | Total Orders; Active Sellers; GMV; Average Order Value; Orders per Seller; Total Freight; Freight-to-GMV Ratio |
| Fulfilment & CX | Delivered Orders; On-Time Delivery Rate; Late Delivery Rate; Average Delivery Days; Average Review Score |

- 必须使用DISTINCTCOUNT、SUM、DIVIDE、CALCULATE、FILTER与MEDIANX / Use DISTINCTCOUNT, SUM, DIVIDE, CALCULATE, FILTER, and MEDIANX

- 需要时使用USERELATIONSHIP处理first-contact、won-date或order-date / Use USERELATIONSHIP when a fact requires alternate date relationships

- 使用RANKX或SQL rank展示卖家排名，但不得把排名当成因果结论 / Use RANKX or SQL ranking for seller comparison without causal claims

- 所有KPI必须与SQL validation结果一致 / Every KPI must match the SQL validation output

## Power BI必须具备的互动深度 / Required Interactivity

- 日期、origin、seller state和order status slicers / Date, origin, seller-state, and order-status slicers

- seller drill-through、report-page tooltip和返回按钮 / Seller drill-through, report-page tooltip, and back button

- 交叉筛选、条件格式、动态标题和清楚的filter context / Cross-filtering, conditional formatting, dynamic titles, and clear filter context

- 每页最多回答一个主要商业问题，并给出2至3条结论 / Each page answers one primary business question and presents two to three conclusions

# 9. 项目完成与面试标准 / Completion and Interview Standard

| 范围 / Area | 必须能够证明 / Evidence Required |
| --- | --- |
| SQL | 独立解释15个文件的目的、grain、JOIN选择、窗口函数与验证结果；能修改条件并重新运行 |
| Data Modelling | 画出11张raw表关系与Power BI星型模型；解释一对多和fan-out |
| Power BI | 解释4个页面、18个measures、filter context、drill-through与KPI验证方法 |
| Business | 提出3至5条有数据证据、注明限制且可执行的建议 |
| English | 完成3分钟项目介绍，并回答grain、LEFT JOIN、duplicate、GMV与causation问题 |
| Portfolio | GitHub含README、SQL、data dictionary、architecture、screenshots和limitations；不上传大型raw data |

完成标准不是SQL全部成功运行就结束。只有当SQL验证通过、Power BI数字一致、商业结论不越界，而且你能自己解释整个流程时，项目才算完成。

The project is complete only when SQL checks pass, Power BI numbers reconcile, claims stay within the data’s limits, and you can explain the full workflow independently.

# 10. 18天完成路线 / 18-Day Build Plan

| 日期 / Days | 工作 / Work | 完成标准 / Done When |
| --- | --- | --- |
| 1–2 | 下载、解压、11表盘点、主键与粒度；完成SQL 1–2 | 能用自己的话解释每张表一行代表什么 |
| 3–6 | 完成4个staging文件；SQL 3–6 | 字段、日期、flags和基础JOIN正确 |
| 7–10 | 完成4个marts；SQL 7–10 | 数字不会因一对多 JOIN 膨胀 |
| 11–12 | 3个业务分析 + 2个质量检查；SQL 11–15 | seller_id 串起获客与销售；最终检查通过 |
| 13 | 建立Power BI星型模型与约18个DAX measures | 所有KPI可追溯并与SQL一致 |
| 14–16 | 完成4个主页面 + 1个drill-through页 | 筛选、tooltip与drill-through正确运行 |
| 17 | README、架构、数据字典与GitHub整理 | 陌生人能读懂项目 |
| 18 | 最终QA、截图、洞察和面试讲解 | 可独立演示完整流程 |

以每天5小时计算：10天只能完成赶工版；14–18天可完成可靠的第一版；21–25天可达到较好的面试准备状态。

At five hours per day: ten days gives a rushed draft; 14–18 days gives a reliable version 1; 21–25 days allows stronger interview preparation.

# 11. 教学规则 / Mentoring Rules

- 基础 SQL：我给英文业务题和提示，你先判断并自己写 / Basic SQL: receive an English business task and hints, then write it yourself

- 非基础 SQL：我先教结构和例子，你再解释和修改 / Advanced SQL: receive a direct explanation and example, then explain and modify it

- 所有练习必须成为项目文件或直接服务项目 / Every exercise must become a project artifact or directly support one

- 先说明 grain，再写 COUNT 或 JOIN / State the grain before writing COUNT or JOIN

- 不以文件数量假装高级 / Do not inflate the file count to appear advanced

- 每完成一阶段，练一次英文面试表达 / Practise an English interview explanation after each phase

# 12. 现在马上做什么 / Immediate Next Step

- 打开两个官方 Kaggle 链接并登录 / Open both official Kaggle links and sign in

- 每个页面点击 Download，得到两个 ZIP / Click Download on each page to obtain two ZIP files

- 先不要改文件名，也不要打开后合并 / Do not rename, clean, or merge the files yet

- 把两个 ZIP 放到 D:\olist-marketplace-analytics\data\raw\downloads / Place both ZIP files in D:\olist-marketplace-analytics\data\raw\downloads

- 完成后告诉导师“下载好了”并附文件夹截图 / When finished, say “下载好了” and attach a folder screenshot

第一课不是马上 JOIN。第一课是 Data Inventory：确认11个 CSV 是否齐全、每张表的行数、列数、主键候选和一行代表什么。

Lesson 1 is not a JOIN. It is Data Inventory: verify all eleven CSV files, row counts, column counts, candidate keys, and the grain of each table.